# What Sai Krishna must do from his side

Owner: Sai Krishna. Generated by auditing the repository against the work order — not copied

from it. Several items the work order lists as pending are already done; those are marked

DONE with the evidence, so nobody redoes them.

Everything here is free. Total expected spend: $0.

Legend — DONE: verified present. [BLOCKED — needs you]: a work package cannot finish

without it. Optional: the package completes without it, with a stated caveat.

## Do these four first

They unblock the most and take about twenty minutes together.

| # | What | Why now |
| --- | --- | --- |
| 1 | GitHub: make main the default branch and publish the v1.0 release | A visitor currently lands on dev with no release. Biggest visible gap. |
| 2 | GitHub: branch protection on dev (require tests, web) | Closes D-069; without it CI is advisory |
| 3 | Hugging Face account + write token | Unblocks WP-04, which unblocks the four live pages |
| 4 | Regenerate TMS_API_KEY (the current one is 13 characters) | It becomes a public-facing credential in WP-04 |

## 0 · Ground rules — already handled, verify once

| # | Item | Status |
| --- | --- | --- |
| 0a | No tool co-author trailer on commits | DONE — .githooks/commit-msg rejects any Co-authored-by: and any "generated with / written by / on behalf of" line. Verified: git log --all shows only Krishna, Lahari and Mounika as author and committer. If you use an assistant elsewhere, also put { "includeCoAuthoredBy": false } in ~/.claude/settings.json — your home folder, never inside the repo. |
| 0b | Tool files kept out of the tree | DONE — .claude/, CLAUDE.md, AGENTS.md, .cursor/, .copilot* added to .git/info/exclude (local, never committed, so the exclusion is not itself a trace). git ls-files confirms none are tracked. |
| 0c | Revised GIT_RULES.md adopted; hooks installed | DONE — §0, §7, §11, §12 are in the repo root; core.hooksPath is .githooks. |

One deviation to know about. The Next.js frontend work (23 Sep) was committed straight to

dev rather than to a wo-* branch with a PR. That is a §5 miss. It is not being rewritten —

§11 says history rewrites are for metadata only, and the metadata is clean. Everything from

WP-01 onward uses wo-<id>-<name>-<topic> branches properly.

## 1 · GitHub settings — no keys, five minutes

### 1.1 Publish `main` and the v1.0 release · **[BLOCKED — needs you]** · WP-01

I have prepared the merge on a branch. You need to allow main to move and create the release.

git checkout main
git merge --no-ff dev -m "release v1.0: full system, benchmarks and the public site"
git tag -a v1.0 -m "Gate 8: full system + benchmarks + public site"
git push origin main --tags

Then: GitHub → the repo → Releases → Draft a new release → tag `v1.0` → title v1.0 → paste

docs/RELEASE_v1.0.md as the body → attach the four archives in dist/ → Publish.

Then: Settings → General → Default branch → `main`.

*Why it matters:* a visitor lands on dev, sees no release and no license, and concludes the

project is unfinished. It is the cheapest credibility fix in this document.

*How I verify:* git ls-remote --tags origin shows v1.0, and the repo's landing page shows a

release.

### 1.2 Branch protection on `dev` · **[BLOCKED — needs you]** · WP-01, closes D-069

Settings → Branches → Add branch ruleset (or *Add rule*) for dev:

Require a pull request before merging

Require status checks to pass → select `tests` and `web` (they appear in the list once

each workflow has run at least once — both have)

*Why it matters:* GIT_RULES §6 makes PR review the contribution record. Without required checks a

red build can still merge.

*How I verify:* I open a PR with a deliberately failing test and confirm merge is blocked.

### 1.3 GitHub social preview · Optional · WP-12

Settings → General → Social preview → Upload the 1280×640 image I generate in WP-12.

## 2 · Accounts and keys

### 2.1 Vercel · **DONE** · WP-03

Account kuchurusaikrishnareddy-2388, project control-tower, connected to this repository,

root directory web, Hobby plan (100 GB/month against a site whose largest page is ~1 MB).

Production: <https://control-tower-mu-rouge.vercel.app>

dev branch: <https://control-tower-git-dev-kuchurusaikrishnareddy-2388s-projects.vercel.app>

One thing left for you, when WP-04 lands: Vercel → project → **Settings → Environment

Variables → NEXT_PUBLIC_API_URL** = the Hugging Face Space URL. Nothing secret goes here; the

frontend holds no credentials by construction (D-062).

Optional, 10 seconds: to make pushes to dev update the *production* URL rather than the dev

alias — Settings → Git → Production Branch → `dev`. There is no API for this field. Leave it on

main if you prefer the public URL to move only at a release.

### 2.2 Hugging Face account + write token · **[BLOCKED — needs you]** · WP-04

<https://huggingface.co> → Sign up (free)

Settings → Access Tokens → New token → name control-tower-deploy, role Write → copy

Paste into .env as HF_TOKEN=hf_... — .env is gitignored; never commit it

New → Space → name agentic-control-tower-api → SDK Docker → Hardware **CPU basic

(free)** → Public

Then add the Space secrets (Space → Settings → Variables and secrets → New secret):

| Secret | Value |
| --- | --- |
| TMS_API_KEY | the 32-character string from §2.3 below |
| GEMINI_API_KEY | the key already in your .env |

*Why it matters:* WP-04 is the only thing standing between the four live pages (Predict, Alerts,

Agents, Assistant) and working in production. They are built and currently show recorded evidence.

*How I verify:* curl https://<space>.hf.space/health returns 200, and a POST to a TMS route

without the key returns 401.

### 2.3 Regenerate `TMS_API_KEY` · **[BLOCKED — needs you]** · WP-04

The current value in .env is 13 characters, which was fine as a local dev placeholder and is not

fine once it is the only thing standing between the internet and the TMS write routes (D-064).

python -c "import secrets; print(secrets.token_urlsafe(32))"

Put the result in .env as TMS_API_KEY= and as a Space secret of the same name.

### 2.4 LLM API key · **DONE** · WP-02, WP-07

GEMINI_API_KEY is already set in .env (53 characters) with LLM_PROVIDER=gemini.

Two notes:

There is a mismatch to settle. .env.example and your .env say LLM_MODEL=gemini-3.6-flash;

src/common/config.py defaults to gemini-2.0-flash. The .env value wins at runtime, so the

behaviour is whatever .env says — but the two files disagree and one of them is wrong. I will

align them in WP-01 and log which model actually answered.

The free tier's daily cap is the binding constraint on this project (docs/cost.md). Limits

change; check the current table at <https://ai.google.dev/pricing> before planning an evaluation

run. Nothing in WP-01 to WP-05 needs a single call — every agent runs with --no-llm.

*Optional backup:* Groq (<https://console.groq.com> → API Keys, free, Llama 3.x, generous

per-minute limits). Add as GROQ_API_KEY and set LLM_PROVIDER=groq if Gemini's daily cap blocks

an evaluation.

### 2.5 Telegram bot · **[BLOCKED — needs you]** · WP-06, closes G-07

This closes the caveat the README has carried since Week 5: *no real alert has ever been sent.*

Telegram → search @BotFather → /newbot → follow prompts → copy the token

Send your new bot any message (a bot cannot start a conversation)

Open https://api.telegram.org/bot<TOKEN>/getUpdates in a browser → read result[0].message.chat.id

.env: TELEGRAM_BOT_TOKEN=... and TELEGRAM_CHAT_ID=...; add both as Space secrets

*How I verify:* I run the alert bot against a replay, one real message arrives in your chat, and I

save the API response to benchmarks/raw/f2_alert_channel_live.json. The README caveat is then

removed rather than reworded.

### 2.6 Gmail app password · Optional · WP-06

Only if you want the email channel as well as Telegram. Requires 2-Step Verification on:

Google Account → Security → 2-Step Verification → App passwords → App: Mail → copy the

16-character password → .env as SMTP_USER (your address) and SMTP_PASSWORD, plus

SMTP_HOST=smtp.gmail.com, SMTP_PORT=587, ALERT_EMAIL_TO=.

### 2.7 UptimeRobot · **[BLOCKED — needs you]** · WP-06

<https://uptimerobot.com> → free plan (50 monitors, 5-minute checks) → add two HTTPS monitors:

the Vercel production URL, and https://<space>.hf.space/health. Alert contact: the Telegram bot

from §2.5.

### 2.8 Sentry · Optional · WP-06

<https://sentry.io> → free Developer plan → Create project → Next.js → copy the DSN → Vercel →

Settings → Environment Variables → NEXT_PUBLIC_SENTRY_DSN. A DSN is public-safe by design, which

is why this one may live in Vercel.

### 2.9 Map tiles · **DONE, no key needed** · WP-03

The map uses CARTO's publicly served basemap styles, which require no API key. That was deliberate:

a key would have to be committed into a public bundle (D-062), and the arcs are a deck.gl overlay

rather than part of the style, so tiles failing degrades the map to arcs on a blank ground rather

than to nothing. No MapTiler account is needed.

### 2.10 Docker Desktop · **[BLOCKED — needs you]** · WP-09

<https://docker.com/products/docker-desktop> — free for personal and educational use. Needs about

20 GB free disk. Required to test docker compose up locally; WP-09's other tasks (ruff, mypy,

lock file, line endings) proceed without it.

### 2.11 Kaggle · **DONE**

The raw CSV is present and matches the expected size. Keep it out of git — it already is.

## 3 · Human time, not keys

These cannot be automated and they are the ones most likely to slip.

| # | What | Who | Time | Package | Why it cannot be faked |
| --- | --- | --- | --- | --- | --- |
| 3.1 | Review 40 random adversarial evaluation cases and confirm the ground-truth labels | Lahari | half a day | WP-02 | The builder must not also be the judge — that separation is why the agent scores mean anything |
| 3.2 | Label 150 ambiguous order emails as ask / infer / refuse | you + Lahari, ~2 h each | 2 h × 2 | WP-07 | Inter-annotator agreement is the measurement; one labeller gives no agreement statistic |
| 3.3 | Two-minute user test with three people who have never seen the project | three classmates | 2 min each | WP-05 | The acceptance test is whether a stranger can answer "what does this do", "which lane is worst", "what does an agent do". Your opinion cannot substitute |
| 3.4 | Photograph 10 real receipts or invoices on a phone — skewed, shadowed, creased | you | 15 min | WP-08 | 97.9% on documents your own generator produced measures the generator. The gap to real documents is the finding |
| 3.5 | Record the two-minute demo video with voice on the production URL | you | half a day | WP-12 | Most people who open a CV link watch rather than read |
| 3.6 | Rehearse the demo twice in front of a person | team | 1 h | v4.0 Gate F2 | The one Gate 8 item no automation replaces |

I will generate the labelling sheet for 3.2 and the exact narration with click-by-click timings for

3.5, so both are fill-in rather than design.

## 4 · Rules for keys

Keys live in `.env` locally and in Hugging Face Space secrets for the API. Never in

Vercel, never in web/, never in a commit, a PR, a screenshot or a chat message.

The web build is secret-free by construction (D-062) and CI greps the built bundle for Google,

OpenAI and GitHub token patterns on every push.

If a key ever does reach a commit: rotate it — do not force-push to hide it (GIT_RULES §7,

§11) — and add a P- entry to docs/problems.md.

Every key here is for this project only. Rotate them after the demo.

If a free tier changes its limits, tell me the new number and I will update docs/cost.md and the

server-side caps. Do not raise a cap to make a demo work — the --no-llm fallbacks exist for that.

## 5 · Status at a glance

| Item | Package | Status |
| --- | --- | --- |
| Tool attribution kept out of git | — | DONE |
| Vercel account, project, production URL | WP-03 | DONE |
| Map tiles without a key | WP-03 | DONE (none needed) |
| Gemini API key | WP-02/07 | DONE |
| Kaggle dataset | — | DONE |
| main default + v1.0 release | WP-01 | needs you |
| Branch protection on dev | WP-01 | needs you |
| Hugging Face token + Space | WP-04 | needs you |
| Strong TMS_API_KEY | WP-04 | needs you |
| Telegram bot token + chat id | WP-06 | needs you |
| UptimeRobot monitors | WP-06 | needs you |
| Docker Desktop | WP-09 | needs you |
| Label review (Lahari) | WP-02 | needs a person |
| 150 email labels (two people) | WP-07 | needs people |
| Three-person user test | WP-05 | needs people |
| 10 phone photos | WP-08 | needs you |
| Demo video | WP-12 | needs you |
| Gmail app password | WP-06 | optional |
| Sentry DSN | WP-06 | optional |
| Groq key (LLM backup) | WP-02/07 | optional |