# EXECUTION PLAN — VERSION 2.0

# Agentic AI Logistics Control Tower

8 weeks · 5 working days per week · 3 members with equal, strong distribution

Team: Sai Krishna (AI Agents & Automation) · Lahari (ML & Evaluation) · Mounika (Data & Systems)

## 1. Operating Rhythm

- Work week: 5 days (Mon–Fri pattern; adjust to your college schedule). Day plans below use D1–D5.

- Weekly sync: 30 minutes, same day every week, decisions logged in docs/decisions.md.

- Git: one branch per member per week (week1-saikrishna, week1-lahari, week1-mounika … week8-*). Daily commits to your own branch; weekend PR → dev reviewed by a teammate (Sai Krishna ↔ Lahari review each other; Mounika reviewed by whoever is free). Gates merge dev → main with a tag. Branches kept after merge — the week-wise per-member trail is the evidence of individual contribution.

- Commit convention: [W3][AGENT] add BOL field extraction prompt v2 — week tag; area tag DATA / ML / STREAM / DASH / AGENT / TMS / AUTO / DOCS; imperative description. No raw data, no API keys (.env, gitignored).

- Hard weeks and cross-support: each member has one declared hard week; the other two give them first-priority help that week. Sai Krishna — W6 · Lahari — W4 · Mounika — W5.

- Equal load check: each member owns 8 weekly deliverable sets, one hard week, one flagship demo moment, and one paper thread.

## 2. Week-by-Week, Member-Wise, Day-Wise Plan

### Week 1 — Foundation

Gate 1: cleaned Parquet v1 exists; every member loads it in Spark; LLM API responds. Tag none.

| Member | D1–D2 | D3–D4 | D5 |
| --- | --- | --- | --- |
| Sai Krishna | LLM API keys working (Gemini free tier + one fallback); LangGraph hello-world agent runs; picks 3 papers (agents/IDP thread) | Streamlit skeleton app with navigation; India city-coordinates lookup table committed | Prompt-library structure created (src/agents/prompts/ versioned); reads papers |
| Lahari | Full column-by-column data dictionary of the Delhivery dataset; picks 3 papers (delay-prediction thread) | Null/outlier analysis; defines delay label (actual > 1.25 × OSRM) and corridor key jointly with Mounika | EDA notebook v1 (distributions, FTL vs Carting, corridor counts); reads papers |
| Mounika | Repo + structure + .gitignore + .env pattern; Databricks CE/Colab working for all three; dataset downloaded from all 3 mirrors and archived | Raw load, schema pinned; cleaning pipeline v1 (types, timestamps, centre codes, nulls, duplicates) | Cleaned Parquet v1 written and validated; picks 2 papers (systems thread) |

### Week 2 — Reconstruction, Audit, and the TMS Skeleton

Gate 2 (presentable-result gate): bottleneck audit + India map exist. Merge → main, tag audit-v1.

| Member | D1–D2 | D3–D4 | D5 |
| --- | --- | --- | --- |
| Sai Krishna | India map v1 — corridors coloured by delay severity from Lahari’s audit table | Hub-friction leaderboard page; dashboard reads only cached Parquet | Synthetic-document template research: collects 3–4 real BOL/invoice layouts to model templates on |
| Lahari | Corridor audit v1 — actual/OSRM gap ratios, minimum-support threshold | Top-20 bottleneck table + hub dwell ranking; significance tests with multiple-comparison correction | Audit writeup v1 in docs/results.md (feeds paper later) |
| Mounika | Trip/corridor reconstruction with Spark window functions (segments → legs) | Hub dwell-time computation; Parquet schema frozen and versioned | Mock TMS skeleton: FastAPI + SQLite, orders and shipments endpoints live |

### Week 3 — Features, Baselines, and the Document Corpus

Gate 3: feature table frozen; baseline numbers on the board; 100+ labelled synthetic documents exist.

| Member | D1–D2 | D3–D4 | D5 |
| --- | --- | --- | --- |
| Sai Krishna | Synthetic document generator v1: BOL + freight-invoice PDF templates populated from real Delhivery corridors/centres | Noise augmentation (scan artefacts, layout variants); seeded-error design (wrong totals, duplicates, corridor mismatches) with Lahari | 100+ documents generated with ground-truth JSON labels stored alongside |
| Lahari | Time-based train/test split design; corridor-mean and Linear Regression baselines | Delay classifier v1; evaluation harness computing MAE/RMSE/precision/recall/F1 for every model | Defines the ground-truth label schema and seeded-error taxonomy for the document corpus (with Sai Krishna) |
| Mounika | Leak-free historical feature pipeline — past-only, time-windowed corridor statistics as reusable Spark code | Feature table cached to Parquet; unit checks against leakage | TMS extended: status updates, exception tickets, invoices endpoints |

### Week 4 — Beat the Planner + Document Intelligence Agent · Lahari’s hard week

Gate 4 (midpoint gate): batch ML complete with the beat-OSRM headline; Doc Agent extracting with measured accuracy. Merge → main, tag batch-complete.

| Member | D1–D2 | D3–D4 | D5 |
| --- | --- | --- | --- |
| Sai Krishna | Document Intelligence Agent v1: OCR (Tesseract/docTR) + LLM extraction to structured JSON | Prompt iteration against Lahari’s eval numbers; handles invoices and BOLs | What-if delay-predictor page on dashboard (enter shipment → prediction) |
| Lahari | Random Forest + GBT with tuning; beat-OSRM headline result — model MAE vs OSRM MAE, overall + per-corridor | Feature importances; ablations (drop corridor-history, drop temporal) | Doc-extraction evaluation harness: field-level accuracy/F1 on the labelled corpus — first agent-eval numbers |
| Mounika | Auto-retraining script (clean → features → train → evaluate → champion/challenger swap) using Lahari’s entry points | Pipeline hardening; one-command batch run | Stream event JSON schema agreed and documented with both teammates |

### Week 5 — Streaming + Order Entry Agent · Mounika’s hard week

Gate 5: replayed event at one end produces a live alert on the dashboard at the other; Order Entry Agent posts real orders into the TMS.

| Member | D1–D2 | D3–D4 | D5 |
| --- | --- | --- | --- |
| Sai Krishna | Order Entry Agent: order email / PDF → structured order → validation → POST to mock TMS; clarification-question path for ambiguous orders | Live alerts panel consuming stream output | Alert bot wired to real stream events (Telegram/email with shipment, corridor, predicted delay) |
| Lahari | Stream-equals-batch correctness test (identical rows → identical predictions) | Delay-threshold sensitivity (1.15× / 1.25× / 1.5×) | Order Entry Agent evaluation: success rate + clarification-rate on a 50-case test set she authors |
| Mounika | Kafka producer replaying cleaned trips as time-compressed JSON events | Structured Streaming job: read topic → join broadcast features → apply PipelineModel → alert-flagged sink. 3-day rule: if Kafka fights the environment, switch to file-streaming fallback | Throughput/latency measurement harness (events/sec sustained, event-to-alert ms) |

### Week 6 — Multi-Agent Orchestration + Exception Agent · Sai Krishna’s hard week

Gate 6: the full lifecycle runs agent-to-agent — order email → TMS → live monitoring → exception notification — without human intervention.

| Member | D1–D2 | D3–D4 | D5 |
| --- | --- | --- | --- |
| Sai Krishna | Tracking & Exception Agent: consumes flagged predictions → investigates (audit history + TMS lookup via tools) → severity → drafts + sends notification → logs exception ticket | LangGraph orchestrator composing Order Entry → monitoring → Exception handoffs; MCP tool server exposing corridor stats, predictions, TMS operations | Freight Invoice Auditor v1: cross-checks synthetic invoice vs TMS order + corridor stats → approve/dispute with reasons |
| Lahari | Results freeze for Layer 1: locks every number/table/figure for the paper; results-summary doc completed | Exception Agent evaluation: notification precision on replay (flagged vs truly-late), time-to-notification | Invoice Auditor evaluation: precision/recall on the seeded-error set |
| Mounika | End-to-end boot script: producer → streaming → TMS → agents → dashboard in one command | Vector DB (ChromaDB/FAISS) built over audit tables + results docs, exposed as an MCP tool | README v1 with full run instructions; repo cleanup |

### Week 7 — RAG Assistant, Monitoring, and the Scale Appendix

Gate 7: assistant answers grounded questions live; agent-eval report complete; scale appendix table produced.

| Member | D1–D2 | D3–D4 | D5 |
| --- | --- | --- | --- |
| Sai Krishna | Analytics Assistant (RAG over the vector DB) embedded in the dashboard; refusal fallback for out-of-scope questions | Agent tracing/monitoring: every agent call logged with inputs/outputs; simple trace viewer page | Prompt library finalised and versioned; assistant tested on the fixed 30-question set |
| Lahari | Consolidated agent evaluation report — all Layer 2 metrics in one table (extraction, order entry, exception, auditor, groundedness, lifecycle completion) | Experiments appendix: every reported number reproducible from cache with a pointed-to script | Groundedness judging of the 30-question set (with Sai Krishna) |
| Mounika | Scale appendix: identical corridor-aggregation Spark code run on 50M+ NYC taxi rows; runtime table (rows × cores × time) | Streaming stress run: sustained events/sec + latency numbers finalised | Reproducibility pass: fresh clone → README → system runs |

### Week 8 — Hardening, Demo, and Paper Launch

Gate 8 (final): v1.0 tagged; demo rehearsed twice; paper outline + figure set complete. Merge → main, tag v1.0.

| Member | D1–D2 | D3–D4 | D5 |
| --- | --- | --- | --- |
| Sai Krishna | Demo script authored: quiet dashboard → producer starts → alerts fire on known-bad corridors → order email processed live → Exception Agent notifies → assistant answers a question → India map close | Rehearsal 1 (he drives); fixes | Rehearsal 2; final figure export at report quality |
| Lahari | Final metric tables formatted (Layer 1 + Layer 2) | Paper outline: section headings with the frozen result assigned to each | Methodology + results section skeletons drafted |
| Mounika | v1.0 tag; archived Parquet cache, models, document corpus, and TMS DB | Course-report Part B skeleton (per lab manual format) | Data/implementation section skeleton drafted; references file consolidated from everyone’s reading notes |

## 3. Paper Phase (Week 9 onward)

Writing begins with results frozen (W6), figures exported (W8), outline done (W8), and citations collected since W1.

| Member | Paper ownership |
| --- | --- |
| Sai Krishna | Introduction; system architecture; the agentic-AI survey thread; all figures; submission mechanics |
| Lahari | Methodology; results (Layer 1 + agent evaluation); the delay-prediction survey thread; comparison table |
| Mounika | Data and implementation; the systems/streaming survey thread; gaps section; references hygiene |

Target: full draft in 2 weeks; submit to a Scopus-indexed student-friendly IEEE venue (ICCCNT / ICACCS / ICCCI or institutional list) as the stretch goal, exactly as the lab manual marks publication (optional).

## 4. Equal-Distribution Summary

|  | Sai Krishna | Lahari | Mounika |
| --- | --- | --- | --- |
| Track | AI agents, automation, dashboard | ML, statistics, all evaluation | Data, TMS, streaming, MLOps, reproducibility |
| Hard week | 6 | 4 | 5 |
| Flagship demo | Lifecycle running agent-to-agent + assistant live | “Our model beats the production planner by X%” | Live Kafka → Spark pipeline + scale appendix |
| Weekly deliverable sets | 8 | 8 | 8 |
| Paper thread | Agentic AI | Delay prediction | Systems/streaming |
| Resume line | Built a multi-agent AI workforce (LangGraph, MCP, RAG, OCR) automating logistics operations end-to-end | Trained distributed ML models that beat a production routing engine; designed the evaluation of five AI agents | Engineered the Spark + Kafka data platform, mock TMS API, and MLOps loop powering an agentic control tower |

Note on evaluation ownership: Lahari evaluating every agent Sai Krishna builds is deliberate — it keeps builder and judge separate (better science, better viva answers) and gives Lahari deep agent exposure without unbalancing the build load.

## 5. Sai Krishna’s Role-Preparation Thread (personal, parallel)

Since the agent track doubles as preparation for an AI Agent Developer role: keep a personal docs/learning-log.md noting, each week, which role skill was practised (W1 LangGraph basics · W3 document generation/OCR · W4 prompt iteration against evals · W5 API integration patterns · W6 multi-agent orchestration + MCP · W7 RAG + evaluation/monitoring). By joining day, that log is a ready-made answer to “what have you built with agents?” — with a running system behind it.

Every gate guarantees a demoable result exists at Weeks 2, 4, 5, 6, 7, and 8 — scope cuts, if ever needed, come from the newest agent, never from the core.