WORK ORDER FOR CLAUDE CODE

Agentic AI Logistics Control Tower — take every aspect to 9/10

What to build, in what order, what proves it is done, and what the human must provide

Prepared 24 September 2026. Companion to Execution Plan v4.0 and the Improvement Addendum. This document is written to be handed to Claude Code as-is together with the prompt in Appendix A.

# 1. How Claude Code must use this document

GIT_RULES.md in the repository root (revised 24 September 2026 with §0 “only the three members appear”, the strengthened §7, §11 and §12) governs every commit Claude Code makes. Read it before this document.

This is a work order, not a suggestion list. Claude Code works through the work packages in Section 3 in the order given, one package per pull request, and does not start the next package until the acceptance evidence for the current one exists in the repository. The rules in Section 2 apply to every package.

Some packages need things only a human can provide — an account, an API key, a credential, a decision. Those are marked in red under each package and collected in Section 5. Claude Code must never invent, guess or hard-code any of these; when one is missing it writes the request into HUMAN_ACTIONS.md, uses the no-key fallback that already exists in the codebase (every agent runs with --no-llm), and moves on to the next package that is not blocked.

First deliverable, before any code: Claude Code reads the repository and produces docs/HUMAN_ACTIONS.md and docs/HUMAN_ACTIONS.docx — the complete, ordered list of what Sai Krishna must do from his side (accounts to create, keys to obtain, where to paste each one, which are free and their limits). Section 5 of this document is the starting draft; Claude Code corrects and completes it from what it actually finds in the code.

# 2. Rules that apply to every package

- Evidence closes work. A package is done only when the named file exists under benchmarks/raw/, docs/, or .github/workflows/, or the README diff is committed. “Fixed in code” is not done.

- GIT_RULES.md is binding, §0 above all. Only Krishna, Lahari or Mounika ever appear as author, committer, co-author or in any trailer. No “Co-authored-by: Claude”, no “Generated with Claude Code”, no tool name or footer in any commit message, PR title, PR body, release note, doc or code comment. Every commit is made under the branch owner’s own git identity, with a message the member could have written. Before every commit run the §7 checklist; after every commit verify with git log -1 --format='%an <%ae> | %cn <%ce>%n%B'. Tool files (CLAUDE.md, .claude/) are excluded through .git/info/exclude, never through the committed .gitignore.

- One PR per package, branch named wo-<id>-<name>-<topic> off dev (GIT_RULES §5, post-v1.0 branches); commits are commit-worthy units in short lowercase imperative form, no bracketed prefixes, no inflated wording, no trivia commits (§7). Never commit to main.

- Never commit a secret. Keys live in .env (gitignored), Hugging Face Space secrets, or Vercel environment variables. Add a pre-commit secret scan (gitleaks or detect-secrets) in the first package and keep it.

- Every number on the site, in the README and in the paper traces to results_freeze_v3.json or a newer freeze. Tests enforce this; do not bypass the tests.

- Log decisions. Any choice with a trade-off goes into docs/decisions.md as the next D-number; any obstacle into docs/problems.md as the next P-number. Continue from the highest number present.

- Do not rewrite MLlib to scikit-learn, do not remove the Spark pipeline, do not add paid infrastructure. The $0 hosting story and the big-data claim are the paper.

- Do not delete src/dashboard/ until the Next.js site is live on a production URL and the demo has been rehearsed on it (v4.0 Gate F2).

- Ask before anything destructive (force-push, history rewrite, deleting benchmark files, changing a frozen schema). Otherwise do not stop to ask — decide, log, proceed.

- Keep the Honest Scope section true. Every caveat that is closed is removed from the README; every new limitation is added. Never let the README describe a worse or a better project than the repository contains.

- Report at the end of every package in three lines: what changed, what evidence file proves it, what (if anything) is now needed from the human.

# 3. Work packages — ordered by return on effort

| Order | Package | Aspect it lifts | Now → target | Blocked on human? |
| --- | --- | --- | --- | --- |
| 1 | WP-01 Foundation: README, main, license, CI, secret scan | Docs 9, Testing 6→8, Visibility 4→5 | — | No |
| 2 | WP-02 Agent evaluation at scale | Agent evaluation 5→8 | — | No (runs --no-llm) |
| 3 | WP-03 Public site, phase 1: data export, Next.js scaffold, Overview, Network, Corridors, About | Presentation 4→7 | — | Vercel account (free) |
| 4 | WP-04 Public API Space: read-only API, TMS isolation, rate limits, predict | Security 5→8 | — | Hugging Face account + write token (free) |
| 5 | WP-05 Public site, phase 2: Predict, Alerts, Agents, Assistant, Evidence, Hubs, Prompts, Playwright, Lighthouse | Presentation 7→9 | — | No |
| 6 | WP-06 Real alert channel + monitoring | Agent design 7→8, Security 8→9 | — | Gmail app password or Telegram bot token; UptimeRobot (all free) |
| 7 | WP-07 One measured LLM decision + approval queue + cost/latency traces | Agent design 7→9, Framing 8→9 | — | LLM API key (free tier) |
| 8 | WP-08 Real documents for the doc agent | ML 7→8, Paper 7→8 | — | No (public datasets) |
| 9 | WP-09 Code hygiene: ruff, mypy, split modules, LF, lock file, compose | Code 7→9, Reproducibility 8→9 | — | Docker Desktop installed locally (free) |
| 10 | WP-10 Paper readiness: model card, data card, ablation table, related work, threats | Paper 7→9 | — | No |
| 11 | WP-11 Serve the v2 model in the stream and predictor | ML 8→9, Streaming 8→9 | — | No |
| 12 | WP-12 Demo video, screenshots, README hero, GitHub social preview | Visibility 8→9 | — | Recording and voice by the team |

WP-01  Foundation — README, main branch, license, CI, secret scan

Score now 6 (testing) / 4 (visibility)/10 → target 8 / 5/10 · Does the work: Claude Code

Tasks for Claude Code (in order):

- Rewrite the README Results table and Honest Scope from benchmarks/results_freeze_v3.json: headline v2 GBT 30.90 min vs 33.04 median baseline (win on all 14 slices), 56.4M-row scale appendix, MCP stdio transcript (13 tools, 8 calls), Kafka source equivalence (1,347 legs identical), assistant route accuracy 0.90. Remove caveats that are now false (Kafka never live, MCP never over stdio, RF behind the baseline). Fill the two “pending W7” rows. Add one sentence telling the model-correction story (D-048–D-050).

- Add tests/test_readme_numbers.py that parses every number in the README results table and diffs it against the freeze; wire it into CI.

- Add .github/workflows/tests.yml: Python 3.11 + 3.13 matrix; pytest -m "not spark" on every PR; a second job with actions/setup-java (temurin 17) and a bitnami/kafka service container running the spark- and kafka-marked tests on push to dev and nightly. Mark tests accordingly with pytest markers in conftest.py.

- Add pre-commit with ruff, nbstripout and gitleaks; add .gitattributes (* text=auto eol=lf) and renormalise line endings in one commit.

- Add LICENSE (MIT), DATA_LICENSE.md (Delhivery via Kaggle, link + terms), CITATION.cff, and badges (tests, license, python version) at the top of the README.

- Merge dev → main, create annotated tag v1.0 and a GitHub Release from docs/RELEASE_v1.0.md; write the exact git commands into HUMAN_ACTIONS.md if push rights to main are restricted.

Acceptance (evidence that must exist): tests.yml and web.yml green on dev; README numbers test green; LICENSE, CITATION.cff, .pre-commit-config.yaml exist; v1.0 release visible on GitHub.

Needed from Sai Krishna: Enable branch protection on dev in GitHub settings (Settings → Branches → require status checks: tests, web). Confirm main push rights. Nothing else.

WP-02  Agent evaluation at scale

Score now 5/10 → target 8/10 · Does the work: Claude Code (generation + scoring); Lahari reviews labels

Tasks for Claude Code (in order):

- Extend src/agents/doc_corpus and the order-email authoring scripts to generate 200 order emails (≥ 60 adversarial: missing fields, contradictions, two orders in one mail, wrong units, prompt-injection sentences, Hinglish fragments), 150 invoices stratified by error type (≥ 20 per type), and 100 orchestrator lifecycles.

- Run every evaluation with --no-llm (zero API cost). Report accuracy / precision / recall per stratum with Wilson 95% intervals; report question-rate and refusal-rate for the order agent; report graph-path coverage for the orchestrator.

- Write results to benchmarks/raw/w9_order_eval.json, w9_invoice_eval.json, w9_lifecycle_eval.json; regenerate benchmarks/agent_evaluation.md with the new tables; add the numbers to a results_freeze_v4.json and update the freeze tests.

- Re-run the same 200 order cases with --llm once a key exists (WP-07) to produce the rules-vs-LLM ablation table; until then leave a clearly labelled placeholder row.

Acceptance (evidence that must exist): Three w9_* files; agent_evaluation.md shows n ≥ 150 per agent with intervals and at least one score below 100%; freeze v4 tests green.

Needed from Sai Krishna: Half a day of Lahari’s time to review 40 random adversarial cases and confirm the ground-truth labels are correct. No keys.

WP-03  Public site, phase 1 — export, scaffold, Overview, Network, Corridors, About

Score now 4/10 → target 7/10 · Does the work: Claude Code

Tasks for Claude Code (in order):

- Finish src/report/export_web.py so it writes every JSON in v4.0 Appendix B to web/public/data/ with provenance headers (source file, generated_at, freeze); add docs/schemas/web/*.schema.json and tests/test_export_web.py. Pre-aggregate — never ship raw rows (the 10.9 MB leg summary becomes a 40-bin histogram).

- Scaffold web/ with create-next-app (TypeScript, Tailwind, app router, output: 'export'), shadcn/ui, Inter + JetBrains Mono, dark control-room theme (#0B1220 surfaces) with a light toggle, top navigation (Network · Predict · Agents · Evidence), a status strip, and shared components Kpi.tsx and Evidence.tsx (number → one-line story → link to the benchmarks/raw/ file). Generate lib/types.ts from the JSON schemas.

- Overview: map hero auto-rotating through the top bottlenecks, four headline KPIs with count-up and evidence links, three story cards (Audit → Predict → Act), live status strip (falls back to “replay” when the API is absent).

- Network: full-bleed MapLibre GL with a free vector basemap (OpenFreeMap needs no key; MapTiler free tier if a key is provided) + deck.gl ArcLayer over the 1,130 corridors coloured by the eight severity cut points already in src/dashboard/app.py (do not redesign them); filters slower/faster/both, state, min legs; click an arc → side panel with the audit verdict; fallback to a bundled India GeoJSON if tiles fail.

- Corridors: TanStack table (sort, search, sticky header, virtualised) beside an ECharts scatter of excess ratio vs support; toggle between the 10-leg and 30-leg floors to show the D-018 instability. One ECharts theme file for the whole site; no other chart library.

- About: team, architecture SVG, honest scope, glossary (dwell, corridor, support, FDR, residual, excess ratio, severity), links to repo, paper and video.

- Copy rule on every page: first sentence is one a non-engineer can repeat; no D-/P-numbers in user-facing text — those go into the Evidence link only.

- Connect Vercel (root web/, framework Next.js, static export) and get a preview URL on every PR.

Acceptance (evidence that must exist): web/ builds with pnpm build from a fresh clone with no data/ directory; four pages render real data on a Vercel preview URL; test_export_web.py green; Lighthouse ≥ 90 on the four pages.

Needed from Sai Krishna: Create a free Vercel account (Hobby) with GitHub login, import the repository, set root directory to web/. Paste the preview URL into docs/problems.md. Optional: a free MapTiler key (100k tile loads/month) if OpenFreeMap tiles are not acceptable.

WP-04  Public API Space — read-only API, TMS isolation, rate limits, predictor

Score now 5/10 → target 8/10 · Does the work: Claude Code

Tasks for Claude Code (in order):

- Create src/api/app.py as its own FastAPI app: GET /health, GET /api/alerts?since=, GET /api/traces?agent=&limit=, POST /api/predict, GET /api/predict/status, POST /api/ask. Nothing else is reachable. The mock TMS runs in the same container but bound to 127.0.0.1 only, or all its routes require TMS_API_KEY; the SQLite file is re-seeded on every container start. Log this as D-064.

- Rate limiting with slowapi: 30/min per IP on predict, 5/min on ask, global concurrency 2 on predict; Pydantic bounds on every input; body size limit; structured JSON request logs with latency; 429 responses the UI can render as a “busy” state.

- /api/predict wraps src.ml.predict.predict_delay with a lazy, cached local[2] SparkSession; response includes model_id (D-053). Measure 20 warm predictions and write p50/p95 to benchmarks/raw/f1_api_latency.json. If warm p95 > 3 s, add the scikit-learn serving twin (MAE within 0.5 min, reported in the response) and log D-060.

- /api/ask defaults to use_llm=false (extractive); use_llm=true is capped server-side at 10/day; the Chroma index is built at image build time.

- deploy/api_space/Dockerfile from deploy/hf_space/Dockerfile + eclipse-temurin 17; scripts/deploy_api_space.py to push it; the Space README states what it serves and the daily LLM cap; a GitHub Action cron pings /health every 10 minutes 08:00–22:00 IST.

- CORS restricted to the Vercel domain and localhost; OpenAPI spec exported to web/ for typed client generation.

Acceptance (evidence that must exist): curl POST to any TMS route without a key returns 401/404 from the public URL; a 200-request load test from one IP shows 429s and zero 5xx; f1_api_latency.json exists; /health returns 200 from the Space.

Needed from Sai Krishna: Create a free Hugging Face account; create a write token (Settings → Access Tokens → New token, role: write) and put it in .env as HF_TOKEN; create a Docker Space (free CPU basic) named agentic-control-tower-api. Add Space secrets: TMS_API_KEY (any long random string), and later GEMINI_API_KEY / GROQ_API_KEY from WP-07.

WP-05  Public site, phase 2 — live pages, Evidence, Hubs, Prompts, e2e tests, polish

Score now 7/10 → target 9/10 · Does the work: Claude Code

Tasks for Claude Code (in order):

- Predict page: ⌘K corridor search, form, warming/busy states from /api/predict/status, result card that names the model that scored it.

- Alerts page: polling feed (5 s), animated insert, corridor roll-up, severity distribution; falls back to committed alerts_sample.json labelled “replay of <date> run” when the API is down.

- Agents page: five agent cards (role, measured score with evidence link, last action, median latency, tool calls, cost per run), orchestrator drawn as an animated lifecycle graph (react-flow or SVG), trace drawer per call, MCP transcript panel (13 tools, 8 calls).

- Assistant page: chat UI with streamed answer, route badge (table / retrieval / refused), source chips, 30-question scorecard, plain-English quota-exhausted and refusal states.

- Evidence page: the nine figures with captions, final tables, results-freeze verification, MAE-by-slice interactive chart. Hubs page: ranked table + dwell histogram + small map. Prompts page: versioned prompt viewer with diff.

- Playwright e2e: one test per route asserting the headline is present, no console errors, and for /network that at least one arc is drawn; screenshots attached as CI artefacts and copied into docs/figures/web/. Lighthouse CI ≥ 90 performance and accessibility, mobile and desktop.

- tests/test_web_numbers.py diffs every KPI on the site against the current freeze. Mobile pass on every page. Production deploy on Vercel; production URL as the first line of the README; tag v1.1-web.

Acceptance (evidence that must exist): All ten routes pass Playwright in CI; Lighthouse ≥ 90 everywhere; production URL in the README; v1.1-web tag on main; three-person user test recorded in docs/problems.md (the human runs the test).

Needed from Sai Krishna: Run the two-minute user test with three people who have never seen the project (v4.0 §2.3) and paste their answers into docs/problems.md. Set NEXT_PUBLIC_API_URL in Vercel → Settings → Environment Variables to the Space URL.

WP-06  Real alert channel + monitoring

Score now 7 (agent design) / 8 (security)/10 → target 8 / 9/10 · Does the work: Claude Code

Tasks for Claude Code (in order):

- Configure the alert bot’s Telegram channel (already implemented) with BOT_TOKEN and CHAT_ID; send one real alert from a replay; save the API response to benchmarks/raw/f2_alert_channel_live.json; remove the G-07 caveat from the README.

- Optionally configure SMTP (Gmail app password) for the email channel with the same evidence file.

- Add UptimeRobot monitors on the Vercel URL and the Space /health, alerting to the same Telegram chat; add Sentry (free tier) to the frontend for uncaught errors; document both in docs/deploy_web.md.

Acceptance (evidence that must exist): f2_alert_channel_live.json exists; a screenshot of the Telegram message is in docs/figures/web/; a deliberate Space outage produces a Telegram alert within five minutes.

Needed from Sai Krishna: Telegram: open @BotFather, /newbot, copy the token; start a chat with the bot and get the chat id from https://api.telegram.org/bot<TOKEN>/getUpdates. Gmail (optional): enable 2-step verification, then Google Account → Security → App passwords → create one for “Mail”. UptimeRobot: free account, 50 monitors. Sentry: free developer account, create a Next.js project, copy the DSN. All free.

WP-07  One measured LLM decision, approval queue, cost & latency in traces

Score now 7 (agent design) / 8 (framing)/10 → target 9 / 9/10 · Does the work: Claude Code; labels reviewed by two team members

Tasks for Claude Code (in order):

- Order-intake judgment: build a 150-email ambiguous set (missing pickup date, two plausible destinations, informal quantities). Two team members label each with ask / infer / refuse; compute inter-annotator agreement. Score the rule route, the LLM route (with a short policy prompt, versioned in src/agents/prompts/) and a held-out human against the labels. Write benchmarks/raw/w9_llm_decision_eval.json and put the three-way table on the Agents page and in the paper. Log D-065.

- Approval queue: add a pending state to the TMS for actions above a risk threshold (dispute amount, critical severity, any inferred field); an /approvals route (or drawer on /agents) listing pending actions with the agent’s reasoning; approve/reject writes back with a reviewer id; the public deployment shows a recorded queue read-only. Report the auto-approval rate. Log D-067.

- Tracing: record wall time, tool-call count, prompt/completion tokens and computed cost per run; export per-agent aggregates into agents.json; show on the agent cards; add a cost-per-lifecycle chart (with vs without --llm) to the Evidence page.

- Use the LLM key to finish extraction rows 21–40 and the --llm ablation from WP-02. Keep every call count under the free-tier limit; log usage to docs/cost.md.

Acceptance (evidence that must exist): w9_llm_decision_eval.json with agreement statistics; approval node visible in the lifecycle graph; agent cards show latency and cost; D-065 and D-067 logged.

Needed from Sai Krishna: One free LLM API key placed in .env as LLM_PROVIDER / LLM_API_KEY and as a Space secret: Google AI Studio (Gemini) or Groq (Llama 3.x) — both free, see Section 5. Two team members each spend ~2 hours labelling 150 emails using the sheet Claude Code generates.

WP-08  Real documents for the document agent

Score now 7 (ML) / 7 (paper)/10 → target 8 / 8/10 · Does the work: Claude Code

Tasks for Claude Code (in order):

- Assemble 40–60 real, messy documents from public datasets (SROIE receipts, FUNSD forms, CORD receipts, any freely licensed invoices/BOLs) plus 10 photographed by the team on a phone (skew, shadows, creases). Store under data/real_docs/ (gitignored) with a manifest and licence notes.

- Score the Document Intelligence agent on this out-of-distribution set with the same field-level metric; write benchmarks/raw/w9_doc_eval_real.json; show synthetic vs real accuracy side by side on the Evidence page and in the paper.

- In the cloud week, run the same real set through Textract so the OCR comparison is on documents the team did not manufacture.

Acceptance (evidence that must exist): w9_doc_eval_real.json exists and the Evidence page shows both numbers.

Needed from Sai Krishna: Photograph 10 real receipts/invoices with a phone and drop them in data/real_docs/phone/. Nothing else.

WP-09  Code hygiene, lock file, Docker Compose

Score now 7 (code) / 8 (reproducibility)/10 → target 9 / 9/10 · Does the work: Claude Code

Tasks for Claude Code (in order):

- ruff (lint + format) and mypy (strict on src/common and src/agents) in CI; fix findings incrementally; no file over 600 lines in src/ — split src/ml/audit.py into stats / reporting / cli and src/report/export_web.py per JSON contract.

- pip-compile requirements.txt → requirements.lock; both Dockerfiles and CI install from the lock; enable Dependabot for security updates only.

- docker-compose.yml: kafka, tms, api (JDK 17 + PySpark), web, and a one-shot pipeline service that builds the caches from data/raw if missing. macOS/Linux setup instructions in the README beside the Windows ones. Compose build runs in the nightly CI job.

- Fresh-clone rebuild to 37/37 exact: find the two drifting numbers (unseeded split or partition order), seed/sort, re-run, update w8_fresh_clone_rebuild.json.

Acceptance (evidence that must exist): ruff and mypy jobs green; requirements.lock committed; docker compose up reaches the dashboard on a clean machine; rebuild file reads 37/37.

Needed from Sai Krishna: Install Docker Desktop locally (free for personal/education use) so compose can be tested on your machine; give Claude Code ~20 GB free disk.

WP-10  Paper readiness — cards, ablations, related work, threats

Score now 7/10 → target 9/10 · Does the work: Claude Code drafts; Lahari owns the text

Tasks for Claude Code (in order):

- docs/model_card.md (intended use, data window, features, metrics by slice, failure modes: cold-start corridors, D-053 serving gap, replay leak) and docs/data_card.md (source, 144,867 segments → 26,369 legs → 1,657 hubs, cleaning drops from _quality_report.json, definition of a leg). Fill only from existing files. Publish the model card on the Space README and link both from /about.

- Ablation table (rules / rules+LLM phrasing / LLM-decided / human) from WP-02 and WP-07 into paper_draft.md.

- Related-work section: prior delay-prediction results on the same Delhivery Kaggle dataset (add as a comparison row), OSRM/route-engine auditing, LLM agents for operations, supply-chain control towers. Claude Code searches and drafts with citations into docs/references.md; Lahari verifies each.

- Threats-to-validity section seeded from the Honest Scope text: single carrier, synthetic scaffolding, replay leak, evaluation set sizes, free-tier serving.

Acceptance (evidence that must exist): Both cards exist and pass the number tests; paper_draft.md contains the three sections and the claims map references the ablation table.

Needed from Sai Krishna: Lahari reads and edits the drafted sections (they are hers); confirm the ICCCI 2027 CFP date and write it into D-052.

WP-11  Serve the reported v2 model (close D-053)

Score now 8 (ML) / 8 (streaming)/10 → target 9 / 9/10 · Does the work: Claude Code

Tasks for Claude Code (in order):

- Implement the event-time corridor running statistics the v2 features need as stateful Structured Streaming (mapGroupsWithState or a windowed aggregate with a watermark); persist the state store.

- Repeat the stream-equals-batch validation for v2 (target 500/500 identical) and write benchmarks/raw/w10_stream_validation_v2.json; switch the predictor and the stream to v2; model_id on /api/predict reads v2.

Acceptance (evidence that must exist): w10_stream_validation_v2.json shows 500/500; the Predict page names v2; D-053 marked closed.

Needed from Sai Krishna: Nothing.

WP-12  Demo video, screenshots, README hero, social preview

Score now 8 (visibility)/10 → target 9/10 · Does the work: Claude Code prepares; the team records

Tasks for Claude Code (in order):

- Write the two-minute narration from docs/demo_script.md (20 s problem · 40 s network map and one bottleneck story · 30 s live prediction and alert · 30 s an agent lifecycle and the invoice verdict · 10 s honest scope) into docs/demo_video_script.md with exact clicks.

- Generate a 30-second silent GIF of the Network page with Playwright for the README hero; an SVG wordmark/logo; a 1280×640 social preview image for GitHub (Settings → Social preview).

- README top block: production URL, video link, hero GIF, badges, one-line “how it is built”, then the existing content.

Acceptance (evidence that must exist): README shows the hero, URL and video link; GitHub social preview set; the video is unlisted-or-public on YouTube/Loom.

Needed from Sai Krishna: Record the two-minute video on the production URL following the script (screen recording + voice, OBS or Loom, free); upload; paste the link into the README. Upload the social preview image in GitHub settings.

# 4. Presentation & UX — why it is 4/10 and exactly what 9/10 looks like

This is the lowest score and the one a visitor judges first, so it gets its own checklist. Everything below is already implied by v4.0 §2 and §4; this makes it a pass/fail list Claude Code can tick.

| What a visitor sees today (4/10) | What they must see (9/10) | Package |
| --- | --- | --- |
| GitHub: dev branch default, no release, no license, no screenshot, a wall of setup text | main with v1.0 and v1.1-web releases, license and CI badges, a hero GIF of the map, the production URL and a video link in the first five lines | WP-01, WP-12 |
| No public URL; the only UI is a local Streamlit skeleton | A Vercel URL that loads in under a second, works on a phone, never sleeps | WP-03, WP-05 |
| Sidebar radio list of nine page names, ✅/⬜ artefact checklist | Four-section top navigation (Network · Predict · Agents · Evidence) and a live status strip | WP-03 |
| Captions citing D-009, P-24, GIT_RULES §1 | One plain sentence per page a non-engineer can repeat; the decision ID lives inside the Evidence link | WP-03 |
| Folium map in an iframe, 1,130 slow polylines, no hover | deck.gl arcs at 60 fps, hover tooltips, severity filter, click → corridor story panel | WP-03 |
| Three chart libraries, default light theme, no identity | One ECharts theme, dark control-room palette with light toggle, Inter + JetBrains Mono, tabular figures, 200 ms motion tied to data only | WP-03 |
| Agents shown as a pandas DataFrame | Five agent cards with score, latency, cost and last action; animated orchestrator graph; trace drawer; approval queue | WP-05, WP-07 |
| Pages that print “needs the local Spark session” | Every page works in production, with labelled replay fallbacks when the API sleeps | WP-04, WP-05 |
| Numbers asserted with no link | Every KPI opens number → one-line story → benchmarks/raw/ file (progressive disclosure) | WP-03 |
| Nobody outside the team has used it | Three-person user test passed: 2 of 3 strangers answer “what does it do”, “which lane is worst”, “what does an agent do” correctly after two minutes | WP-05 |
| No video, no story | Two-minute narrated demo: Audit → Predict → Act, ending on honest scope | WP-12 |
| Accessibility unknown | Lighthouse ≥ 90 performance and accessibility on mobile and desktop; keyboard-reachable controls; 4.5:1 contrast | WP-05 |

## Design tokens Claude Code should use (from v4.0 §2.2, so the site is consistent)

- Surfaces #0B1220 (dark) / #FFFFFF (light); text off-white / #111827; one accent electric blue for interactive elements only.

- Diverging red/blue ramp reserved for slower/faster corridors using the eight cut points already in src/dashboard/app.py — do not change them.

- Inter for UI, JetBrains Mono for numbers and IDs; tabular figures everywhere.

- 12-column grid, 1,280 px max; every page: headline sentence → KPI strip → primary visual → supporting table → Evidence footer.

- Motion: 200 ms ease-out state changes, count-up on first paint, arcs draw in over 800 ms; nothing decorative.

# 5. What Sai Krishna must do from his side — accounts, keys, where to paste them

Everything in this table is free. Claude Code will regenerate this list as docs/HUMAN_ACTIONS.md and .docx after reading the code; treat this as the starting draft. Order matters: do the first four now, the rest when the package that needs them starts.

| # | What | Needed by | How to get it (free) | Where to put it |
| --- | --- | --- | --- | --- |
| 0a | Turn off Claude Code’s co-author trailer | Before anything | In ~/.claude/settings.json (your home folder, outside the repo) add: { "includeCoAuthoredBy": false }. Also set the git identity Claude Code will commit under to yours: git config user.name "Sai Krishna" and git config user.email <your GitHub email> in the repo | ~/.claude/settings.json (never inside the repo) |
| 0b | Keep tool files out of the tree | Before anything | Add CLAUDE.md, .claude/ and .cursor/ to .git/info/exclude (a local file git never commits). Do not put them in .gitignore | .git/info/exclude |
| 0c | Adopt the revised GIT_RULES.md | WP-01 | Copy the revised GIT_RULES.md (with §0, §7, §11, §12) into the repo root and commit it as ‘adopt post-v1.0 git rules: single-owner commits, rewrite policy’ under your own identity; install the hooks: git config core.hooksPath .githooks | Repo root |
| 1 | GitHub branch protection on dev | WP-01 | Repo → Settings → Branches → Add rule for dev → Require status checks (tests, web) → Require PR | GitHub settings only |
| 2 | Vercel account | WP-03 | vercel.com → Continue with GitHub → Hobby plan (free: 100 GB bandwidth/month) → Import the repo → Root directory web/ → Framework Next.js | Vercel → Project → Settings → Environment Variables: NEXT_PUBLIC_API_URL (after WP-04) |
| 3 | Hugging Face account + write token | WP-04 | huggingface.co → Sign up → Settings → Access Tokens → New token, type Write → copy. Then New Space → Docker → CPU basic (free) | .env → HF_TOKEN=… (never committed); Space name into docs/deploy_web.md |
| 4 | TMS_API_KEY | WP-04 | Any random 32+ character string (python -c "import secrets;print(secrets.token_urlsafe(32))") | .env and Space → Settings → Variables and secrets → New secret |
| 5 | LLM API key (pick one) | WP-07, WP-02 --llm rows | Google AI Studio: aistudio.google.com → Get API key (free tier; limits differ by model — Gemini Flash models allow far more daily requests than Pro; check the current table at ai.google.dev/pricing). Groq: console.groq.com → API Keys (free tier, Llama 3.x, generous per-minute limits). Backup: OpenRouter free models, Mistral free tier | .env → LLM_PROVIDER=gemini or groq, LLM_MODEL=…, GEMINI_API_KEY / GROQ_API_KEY; the same as Space secrets. Never in Vercel — the frontend holds no secrets |
| 6 | Telegram bot token + chat id | WP-06 | In Telegram: @BotFather → /newbot → copy token. Send the bot a message, then open https://api.telegram.org/bot<TOKEN>/getUpdates and read chat.id | .env → TELEGRAM_BOT_TOKEN, TELEGRAM_CHAT_ID; Space secrets |
| 7 | Gmail app password (optional email channel) | WP-06 | Google Account → Security → 2-Step Verification on → App passwords → App: Mail → copy the 16-character password | .env → SMTP_USER, SMTP_PASSWORD; Space secrets |
| 8 | UptimeRobot | WP-06 | uptimerobot.com → free plan (50 monitors, 5-min checks) → add HTTPS monitors for the Vercel URL and <space>/health → alert contact: Telegram | Nothing in the repo |
| 9 | Sentry DSN (optional) | WP-06 | sentry.io → free Developer plan → Create project: Next.js → copy DSN | Vercel env → NEXT_PUBLIC_SENTRY_DSN (a DSN is public-safe) |
| 10 | MapTiler key (optional) | WP-03 | Only if OpenFreeMap tiles (no key) are not acceptable: maptiler.com → free (100k tile loads/month) → API key | Vercel env → NEXT_PUBLIC_MAPTILER_KEY |
| 11 | Docker Desktop | WP-09 | docker.com/products/docker-desktop → free for personal/education use; ~20 GB disk | Local machine only |
| 12 | Kaggle account (already have) | data/ | Delhivery dataset download per data/README.md; keep the CSV out of git | data/raw/delhivery_data.csv |
| 13 | Two labellers, ~2 h each | WP-07 | Yourself and Lahari; Claude Code generates the labelling sheet | docs/labels/… |
| 14 | Three user-test participants, 2 min each | WP-05 | Classmates from another team | Answers into docs/problems.md |
| 15 | 10 phone photos of real receipts/invoices | WP-08 | Any paper receipts; skewed and shadowed on purpose | data/real_docs/phone/ (gitignored) |
| 16 | Two-minute screen recording with voice | WP-12 | OBS Studio (free) or Loom (free tier); upload to YouTube unlisted | Link into README |

## Rules for keys

- Keys go in .env locally, in Space secrets for the API, and never in Vercel or anywhere the frontend can read — the site is secret-free by construction (D-062).

- Every key you create is for this project only; rotate it after the demo. Never paste a key into a chat, a PR, a screenshot or a commit message.

- If a free tier changes, tell Claude Code the new limit and it updates docs/cost.md and the server-side caps; do not raise the caps to “make the demo work” — the fallbacks exist for that.

- Expected direct spend for everything in this document: $0. The cloud week in v4.0 ($5–13 of the $40 AWS credit) is separate.

# 6. Expected scores after the work

| Aspect | Now | After WP-01–05 | After all packages |
| --- | --- | --- | --- |
| Problem framing & contribution | 8 | 8 | 9 |
| Data engineering | 9 | 9 | 9 |
| Statistical rigour | 9 | 9 | 9 |
| Machine learning | 7 | 7 | 9 |
| Streaming / real-time | 8 | 8 | 9 |
| Agent layer design | 7 | 7 | 9 |
| Agent evaluation | 5 | 8 | 9 |
| Documentation & evidence | 9 | 9 | 10 |
| Testing & CI | 6 | 9 | 9 |
| Code quality | 7 | 7 | 9 |
| Reproducibility | 8 | 8 | 9 |
| Security & deployment | 5 | 8 | 9 |
| Presentation, UX & visibility | 4 | 9 | 9 |
| Honesty & integrity | 10 | 10 | 10 |
| Team process | 9 | 9 | 9 |
| Paper readiness | 7 | 7 | 9 |
| Overall (weighted) | 7.8 | 8.6 | 9.2 |

# Appendix A — The prompt to give Claude Code

Open Claude Code in the repository root on the dev branch, put this document in docs/ as CLAUDE_CODE_WORK_ORDER.docx (and the Improvement Addendum beside it), then paste the prompt below.

You are the lead engineer on this repository (Agentic AI Logistics Control Tower). Read, in this order:

1. GIT_RULES.md (sections 0, 7, 11, 12 are binding on every commit you make), README.md, CONTRIBUTING.md, docs/decisions.md, docs/problems.md, docs/RESULTS_SUMMARY.md, benchmarks/results_freeze_v3.json, docs/RELEASE_v1.0.md

2. docs/CLAUDE_CODE_WORK_ORDER.docx (convert with pandoc if needed) - this is your work order

3. docs/Agentic_AI_Control_Tower_Improvement_Addendum_v4_0.docx and the execution plan v4.0 docx in docs/

Your goal: take every aspect in the scorecard to at least 9/10 by executing the work packages WP-01 to WP-12

in the work order, in that order, one pull request per package, following Section 2 (rules) exactly.

FIRST DELIVERABLE, before any code change:

- Audit the repository against the work order. Confirm or correct every claim in it (which caveats are already closed, which files exist, which env variables the code actually reads - grep .env.example and src/common/config.py).

- Write docs/HUMAN_ACTIONS.md and docs/HUMAN_ACTIONS.docx: the complete, ordered checklist of everything I (Sai Krishna) must do from my side. For each item: what it is, which package needs it, exact steps to obtain it for free (site, menu path, plan name, free-tier limits as of today - verify by web search), exactly where to paste it (.env variable name / Hugging Face Space secret / Vercel env / GitHub setting), and how you will verify it is working. Include the human tasks that are not keys (branch protection, user test, labelling, recording, phone photos). Start from Section 5 of the work order and correct it from the code.

- Then write docs/WORK_ORDER_STATUS.md: a table of WP-01..WP-12 with status, blocked-on, evidence file. Update it at the end of every package.

GIT IDENTITY AND ATTRIBUTION - NON-NEGOTIABLE (GIT_RULES.md section 0):

- Only Krishna, Lahari or Mounika ever appear in git metadata. You commit under the git identity already configured in this repo (mine). Never change user.name/user.email.

- Never add a Co-authored-by trailer of any kind. Never add 'Generated with', 'Made by', 'Written by' or any tool name, footer or emoji to a commit message, PR title, PR body, release note, doc, README or code comment. If your defaults would add one, do not add it.

- Write commit messages exactly as GIT_RULES section 7 says: short lowercase imperative, no bracketed prefix, no inflated wording, the number in the message when a number changed, one commit-worthy unit per commit, no trivia commits, stage explicit paths never git add -A.

- After every commit run: git log -1 --format='%an <%ae> | %cn <%ce>%n%B' and confirm only my identity appears and the message has no trailer. If anything else appears, fix it before pushing (amend the unpushed commit only).

- Never create CLAUDE.md, .claude/, AGENTS.md or any tool configuration inside the tracked tree; if you need working notes, keep them in a file listed in .git/info/exclude.

- Never rewrite pushed history; section 11 says how the humans handle the rare metadata fix.

EXECUTION RULES:

- Evidence closes work: a package is done only when the acceptance file/README diff/workflow named in the work order exists. Run the tests. Never bypass a failing freeze/number test - fix the cause.

- Never invent, guess or hard-code a key. If a package needs something from me that is not present, write it to HUMAN_ACTIONS.md with a clear '[BLOCKED - needs you]' marker, use the existing no-key fallback (--no-llm, file sink, replay JSON), and continue with the next unblocked package.

- Never commit secrets, data/, or notebook outputs. Add and keep a pre-commit secret scan.

- One PR per package, branch wo-<id>-<topic> off dev, short lowercase imperative commits, no bracketed prefixes. Never push to main except the release merges described in WP-01 and WP-05.

- Log every trade-off as the next D-number in docs/decisions.md and every obstacle as the next P-number in docs/problems.md.

- Keep README Honest Scope exactly true at all times: remove closed caveats, add new limitations.

- Do not rewrite MLlib to scikit-learn, do not remove Spark, do not add paid infrastructure, do not delete src/dashboard/ before the Next.js site is live in production and rehearsed.

- Presentation/UX is scored 4/10 today. Treat Section 4 of the work order as a pass/fail checklist and the design tokens there as binding. One chart library (ECharts), one map library (MapLibre + deck.gl), plain-English copy, an Evidence link on every number, Lighthouse >= 90, Playwright e2e on every route.

- Ask me only before destructive actions (history rewrite, deleting benchmark files, changing a frozen schema). For everything else: decide, log the decision, proceed.

- At the end of every package, report in three lines: what changed, which evidence file proves it, what (if anything) you now need from me. Then update WORK_ORDER_STATUS.md and HUMAN_ACTIONS.md.

Start now with the audit and HUMAN_ACTIONS.md/.docx. Tell me the first four things I must do myself so

I can do them while you work on WP-01 and WP-02, which need nothing from me.

## Follow-up prompts to use later

- After you have done an item from HUMAN_ACTIONS: “I have added GEMINI_API_KEY to .env and to the Space secrets. Verify it works, mark it done in HUMAN_ACTIONS.md, and unblock the packages that needed it.”

- When a package finishes: “Show me WORK_ORDER_STATUS.md, then re-score the 16 aspects out of 10 with one sentence of evidence each, and start the next package.”

- Before the demo: “Run the full fresh-clone check (clone → export_web → pnpm build → pytest), the Playwright suite against the production URL, and write the result to benchmarks/raw/. List anything a visitor could see broken.”